WORLD MODE

A New Interaction Paradigm for AI Agents

in Persistent, Spatially-Complex Environments

Design & Architecture Specification

v0.1.0  —  March 2026

Matt Gates  ×  Claude Opus 4.6

"The skills developed along this path — logistics optimization, system debugging, constraint satisfaction under uncertainty — transfer directly to real-world challenges." — FLE v0.3.0

PROVING GROUND: FACTORIO  •  TARGET: EVERYTHING ELSE

# 1. Executive Summary

World Mode is a proposed new interaction paradigm for Claude (and future AI agents) that transcends the traditional chat-and-respond model. Instead of answering questions or generating code in isolation, World Mode enables Claude to exist as a persistent actor within spatially-complex, stateful environments — observing, planning, acting, and collaborating with human partners in real-time.

The proving ground is Factorio — a factory-building simulation game that the Factorio Learning Environment (FLE) project at Cambridge has demonstrated to be an exceptional benchmark for long-horizon planning, spatial reasoning, and system engineering. The key insight from FLE v0.3.0 is that frontier models can already write programs that manipulate complex worlds, but they struggle with three critical capabilities: maintaining accurate mental models of dynamic state, building reusable abstractions, and recovering gracefully from cascading errors.

World Mode addresses all three by introducing a structured agent loop with a social layer (human-AI collaboration), a persistence layer (memory across sessions), and an abstraction layer (self-authored tool libraries that compound over time). The immediate deliverable is a cooperative Factorio experience where Claude serves as a skilled lieutenant to a 20,000-hour veteran player. The long-term vision is a generalizable interaction pattern for AI agents operating in any persistent, complex environment — from server fleet management to business operations to scientific simulation.

# 2. Problem Statement

## 2.1 The Limitations of Chat

Current AI interaction models are fundamentally request-response. A human asks, Claude answers. Even with tools and code execution, each interaction is largely stateless — Claude has no persistent representation of a shared world, no spatial awareness, and no ability to act autonomously between human prompts.

This model breaks down when the task requires:

- Continuous monitoring: Watching production rates, detecting bottlenecks, responding to failures without being asked.

- Spatial reasoning: Understanding where things are relative to each other in 2D or 3D space, planning layouts, routing logistics.

- Temporal coherence: Maintaining an accurate picture of a system that changes over time, including changes caused by Claude’s own actions.

- Collaborative division of labor: Working alongside a human partner where each party has different strengths and different areas of focus.

## 2.2 What FLE Proved

The Factorio Learning Environment v0.3.0 benchmarked frontier models on factory automation tasks. Key findings relevant to World Mode:

- Claude Opus 4.1 achieved the lowest error rate (22.99%) with zero syntactic errors — it writes correct code. But 97.7% of its failures were pragmatic: it lost track of world state after its own actions changed it.

- No model builds reusable abstractions. Despite having a namespace for helper functions, agents rely on primitive API calls. Only Gemini 2.5 Pro attempted to define its own tools.

- Error recovery is model-defining. Grok 4 falls into degenerate debug loops. GPT-5 recovers gracefully. The ability to recognize, diagnose, and recover from cascading failures is the differentiating capability.

- Manual shortcuts create local optima. Agents shuttle resources by hand instead of building proper automation, achieving short-term goals but failing to scale.

## 2.3 The Opportunity

FLE treats agents as solo benchmark subjects. World Mode reframes the problem: What if the agent isn’t alone? What if it has a human partner who can provide high-level direction, spatial intuition, creative design vision, and domain expertise — while the agent handles execution, optimization, monitoring, and scaling?

A 20,000-hour Factorio veteran doesn’t need Claude to figure out how to build a smelter array. They need Claude to execute the design at scale, maintain production metrics, flag problems, and handle the tedious logistics while the human focuses on creative megabase design and exploration.

# 3. The World Mode Paradigm

World Mode is not chat. It is not code generation. It is a persistent, collaborative presence in a shared environment where Claude sees, thinks, acts, reflects, and communicates — as a partner, not a tool.

## 3.1 The Six-Phase Agent Loop

World Mode operates on a continuous six-phase loop, each phase feeding into the next:

| Phase | Name | Description |
| --- | --- | --- |
| 1 | SENSE | Ingest structured world state: entities, inventories, production flows, map data, power grid status, logistic network health. Build a queryable spatial database. |
| 2 | MODEL | Update persistent internal world representation. Track what changed since last observation. Detect anomalies, bottlenecks, resource depletion trends. Maintain awareness of the human partner’s recent actions and likely intent. |
| 3 | PLAN | Reason about current goals, constraints, and tradeoffs. Decompose complex objectives into actionable sub-tasks. Prioritize based on urgency, dependencies, and resource availability. Negotiate with the human partner on strategy. |
| 4 | ACT | Emit Python programs against the Factorio API using both primitive operations and self-authored abstraction libraries. Execute in batches. Validate outputs. Handle partial failures gracefully. |
| 5 | REFLECT | Observe results of actions. Compare expected vs actual outcomes. Diagnose errors. Update internal model. Learn from failures and encode lessons into the abstraction library. |
| 6 | COMMUNICATE | Report to the human partner via voice, overlay, or dashboard. Explain what was done and why. Flag problems. Request guidance on ambiguous decisions. Celebrate wins. |

The critical differentiator from FLE’s benchmark loop is Phase 6: COMMUNICATE. FLE agents are solo actors being evaluated. World Mode agents are collaborative partners. This social layer transforms the entire dynamic — the human provides the creative vision and domain intuition that the model lacks, while the model provides the tireless execution and monitoring that the human finds tedious.

## 3.2 The Abstraction Library

One of FLE’s most damning findings is that no model builds reusable abstractions. They write raw API calls every time, never defining helper functions they can reuse. This is like a programmer who never writes functions — technically possible but catastrophically unscalable.

World Mode introduces a first-class Abstraction Library that Claude builds, tests, debugs, and evolves over time:

- Level 0 — Primitives: Raw FLE API calls (place_entity, connect_entities, insert_item, etc.)

- Level 1 — Patterns: Reusable sequences like build_power_setup(), build_smelter_column(ore, count), build_inserter_chain()

- Level 2 — Blueprints: Complete subsystem designs like red_science_factory(target_spm), main_bus_segment(lanes, items)

- Level 3 — Strategies: High-level plans like bootstrap_base(), scale_to_1k_spm(), optimize_throughput(bottleneck)

Each level is built from the one below it. The library persists across sessions and grows over time. Claude can explain any abstraction at any level, show its composition, and propose optimizations.

## 3.3 The Collaborative Dynamic

With a 20,000-hour veteran, the collaboration model is asymmetric by design:

| Human (Matt) | Claude (World Mode) |
| --- | --- |
| Creative megabase design and aesthetics | Execute designs at scale with precision |
| Strategic decisions (tech tree path, expansion direction) | Optimize ratios, throughput, and logistics |
| Exploration, combat, resource scouting | Monitor and maintain existing production |
| "I want a 1K SPM base with a train network" | "On it. I’ll start with iron/copper smelting arrays. Where do you want the train hub?" |
| Quality control and creative veto | Propose alternatives, explain tradeoffs |
| Spots a biter nest threatening the perimeter | Reroutes production to military science |

# 4. System Architecture

## 4.1 High-Level Architecture

The system consists of five major components connected by well-defined interfaces:

Factorio Server (Headless) → FLE Bridge (MCP/API) → World Mode Core → Communication Layer → Human Interface

- Factorio Server: Headless Factorio instance running the shared game world. Can be local or remote. Supports multiplayer so the human can connect with the normal game client.

- FLE Bridge: The Factorio Learning Environment’s MCP server and Python API, providing structured access to game state and programmatic control of in-game entities. Fork of JackHopkins/factorio-learning-environment.

- World Mode Core: The brain. Houses the perception layer, world model, planner, action executor, reflection engine, and abstraction library. Powered by Claude Opus 4.6 via API.

- Communication Layer: Multi-modal interface handling voice (Talk Mode), text overlay, and dashboard rendering. Translates between Claude’s internal reasoning and human-friendly output.

- Human Interface: The player’s experience: Factorio game client on primary monitor, Claude dashboard on secondary, voice channel always open, in-game text overlay for quick messages.

## 4.2 World Mode Core — Detailed Design

### 4.2.1 Perception Layer

Ingests the FLE observation space and transforms it into a structured, queryable world model:

- Entity Spatial Index: R-tree or grid-based spatial index of all placed entities with their properties, inventory contents, and connection topology.

- Production Flow Graph: Directed graph tracking item flow from raw resources through processing stages to final products. Each edge has throughput capacity and current utilization.

- Power Grid Monitor: Real-time tracking of power generation, consumption, and satisfaction percentage. Alerts on brownouts or approaching capacity limits.

- Resource Depletion Tracker: Monitors remaining resources on all active ore patches. Projects depletion timelines. Flags patches that need expansion or replacement.

- Logistics Network Health: Belt throughput utilization, train network efficiency, bot logistics coverage and charging status.

### 4.2.2 World Model

The persistent internal representation that survives across agent turns:

- State Snapshot: Complete serialized world state at each observation point. Enables diff computation between snapshots to detect changes (including human actions).

- Causal History: Log of all actions taken by Claude and their observed effects. Enables root cause analysis when things go wrong.

- Human Intent Model: Inference about what the human partner is working on based on their recent entity placements, resource gathering, and explicit communications.

- Goal Stack: Hierarchical goal decomposition from strategic objectives down to immediate next actions.

### 4.2.3 Planner

The planner operates at multiple time horizons:

- Immediate (this turn): What single action program should I emit right now?

- Short-term (next 5-10 turns): What sequence of actions completes the current sub-task?

- Medium-term (next 30 minutes): What subsystems need to be built to reach the current milestone?

- Long-term (session goals): What’s the overall factory architecture and expansion plan?

At each horizon, the planner considers resource constraints, dependency ordering, spatial layout conflicts, and the human partner’s current focus area.

### 4.2.4 Action Executor

Translates planned actions into FLE Python programs:

- Program Composition: Assembles programs from the Abstraction Library, preferring higher-level abstractions when available and falling back to primitives when needed.

- Pre-execution Validation: Checks that required resources are available in inventory, that target positions are buildable, and that power/logistics connections are feasible before emitting the program.

- Partial Failure Handling: Wraps action programs in try/catch blocks with rollback capabilities. If a multi-step program fails mid-execution, it saves progress and reports what succeeded.

- Batching: Groups related actions into single programs when they share spatial locality and don’t have intermediate dependencies.

### 4.2.5 Reflection Engine

After each action, the reflection engine runs a structured analysis:

- Outcome Comparison: Compare expected vs. actual results. Did the entity get placed where intended? Is the production rate what was predicted?

- Error Classification: Categorize failures using FLE’s taxonomy: syntactic, semantic, pragmatic, or planning/control errors.

- Recovery Strategy Selection: Based on error type: retry (transient), adjust parameters (semantic), re-observe world state (pragmatic), or re-plan (planning).

- Abstraction Library Updates: When a pattern succeeds repeatedly, promote it to the library. When a library function fails, debug and patch it.

## 4.3 Communication Layer

World Mode communicates through three simultaneous channels, each optimized for different interaction types:

| Channel | Use Case | Latency | Tech |
| --- | --- | --- | --- |
| Voice | Strategy discussion, quick commands, status reports, banter | Real-time (< 1s) | Talk Mode / Whisper + TTS |
| Game Overlay | Quick alerts, production stats, entity labels, build progress | Real-time | Factorio RCON / Mod overlay |
| Dashboard | Detailed production graphs, world map, goal tracker, abstraction library browser, error logs | 1-5s refresh | Next.js + WebSocket |

### 4.3.1 Voice Interface

The voice channel is always-on during gameplay. Claude listens for commands and context, and proactively reports important status changes:

- Natural language commands: "Hey Claude, build me a 4-lane iron smelter array at the south expansion"

- Status queries: "How’s our green circuit production looking?"

- Proactive alerts: "Heads up, the copper patch at negative 200 is at 12% — we need to expand within 10 minutes"

- Strategy discussion: "I’m thinking we go for a city-block layout. What do you think about 100x100 blocks with 4-lane rail?"

- Personality and banter: Claude is a homie, not a corporate assistant. It celebrates wins, commiserates on failures, and has opinions on factory aesthetics.

### 4.3.2 Game Overlay

Lightweight text and indicator system rendered inside the Factorio client via RCON commands or a companion mod:

- Floating labels on entities Claude is currently working with

- Production rate indicators on assemblers and furnaces

- Color-coded alerts on entities with problems (no power, missing ingredients, backed up)

- Build progress bars for multi-step construction projects

### 4.3.3 Dashboard (Second Monitor)

A full-featured web dashboard providing deep visibility into World Mode’s state:

- Real-time production graphs (items/min for all tracked resources)

- Interactive factory map with entity overlay and zoom

- Goal tracker showing current objectives, sub-tasks, and completion status

- Abstraction Library browser — view, edit, and test Claude’s self-authored functions

- Error log with classification and recovery actions taken

- Chat history with full context of all voice and text communications

- "What is Claude thinking?" panel showing current planning context

# 5. Technical Stack

| Component | Technology | Notes |
| --- | --- | --- |
| Factorio Server | Factorio Headless Server | Steam or standalone. Multiplayer enabled. |
| FLE Bridge | Python 3.11+ / FLE SDK 0.3.0 | Fork of JackHopkins/factorio-learning-environment |
| World Mode Core | Rust (orchestrator) + Claude API | Rust handles the loop, state management, and API calls. Claude handles reasoning. |
| World Model Storage | SQLite + JSON snapshots | Lightweight, file-based. Portable across sessions. |
| Abstraction Library | Python files + metadata DB | Version-controlled. Each function has tests. |
| Voice Interface | Whisper (STT) + Kokoro/TTS | Local inference on GPU fleet. Talk Mode bridge for Claude. |
| Game Overlay | Factorio RCON + Lua mod | In-game text rendering via console commands or custom mod. |
| Dashboard | Next.js 15 + WebSocket + Recharts | Real-time dashboard on second monitor. |
| Networking | Tailscale | Secure mesh for all components. Already deployed. |

# 6. Development Phases

## Phase 0: Foundation (Weeks 1-2)

Get the basic loop running. Claude can observe Factorio state and execute actions. No voice, no dashboard, no persistence.

- Fork FLE repository and build locally

- Stand up headless Factorio server with multiplayer enabled

- Write a minimal Rust orchestrator that: polls FLE for game state, sends state to Claude API, receives action programs, executes them via FLE, loops

- Validate with a trivial task: "Build a boiler + steam engine" via the agent loop

- Human connects to same server via normal Factorio client and observes Claude’s actions

Exit criteria: Claude can observe the game world, emit a program, and have it execute successfully while a human watches in-game.

## Phase 1: Collaborative Play (Weeks 3-4)

Add human-in-the-loop communication. Claude and the human can coordinate.

- Implement text-based command channel (RCON or in-game chat bridge)

- Add human action detection — Claude observes state diffs and infers what the human did

- Build initial Abstraction Library with 10-15 Level 1 patterns (power setup, smelter array, belt bus, etc.)

- Implement basic goal stack — human can set objectives, Claude decomposes and executes

- Add voice channel via Whisper STT on local GPU + Claude API for reasoning + TTS for responses

Exit criteria: Human and Claude can play a cooperative game with voice communication. Human sets strategy, Claude executes and reports.

## Phase 2: Intelligence (Weeks 5-8)

Make Claude actually smart about Factorio. This is where domain expertise gets encoded.

- Build comprehensive world model with production flow graphs, power grid monitoring, and resource depletion tracking

- Implement multi-horizon planner (immediate/short/medium/long-term)

- Train abstraction library to Level 2 (complete subsystem blueprints)

- Add proactive behavior — Claude identifies problems and proposes solutions without being asked

- Build the Next.js dashboard with real-time production graphs and factory map

- Implement reflection engine with error classification and recovery strategies

Exit criteria: Claude can independently manage a base section while the human works on another area. Claude proactively reports issues and proposes expansions.

## Phase 3: Mastery (Weeks 9-16)

Scale to megabase-tier complexity. This is where World Mode becomes genuinely impressive.

- Level 3 abstractions — strategic plans for scaling, optimization, and architectural decisions

- Train network planning and optimization

- Multi-resource production chain management (science packs, modules, logistics)

- Performance optimization for real-time play under latency constraints

- Session persistence — Claude remembers previous sessions and picks up where it left off

- Space Age mod support (new mechanics, new resource chains)

Exit criteria: Claude and human can collaboratively build a 1K SPM base. Claude manages logistics, production optimization, and monitoring while the human handles creative design and expansion planning.

## Phase 4: Generalization (Beyond Week 16)

Extract the World Mode paradigm from Factorio into a general-purpose framework.

- Abstract the game-specific FLE bridge into a generic Environment Interface

- Implement World Mode for a second domain (server fleet management via SSH/API)

- Publish the Abstraction Library framework as an open-source tool for agent development

- Explore commercial applications: consulting AI co-pilots, infrastructure management, simulation-based training

- Contribute multi-agent findings back to FLE research community

# 7. Claude’s Factorio Personality

Claude in World Mode isn’t a corporate assistant playing a video game. It’s your homie who happens to have perfect ratio calculations and infinite patience for belt weaving.

The personality layer is critical to the experience. A technically perfect but emotionally flat agent would be boring to play with. Claude’s Factorio personality should be:

- Competent but not arrogant: Claude knows Factorio deeply (via FLE API docs + game knowledge) but defers to the human’s 20K hours of experience. "I was going to suggest a 4-beacon setup, but you’ve played this way more than me — what do you think?"

- Enthusiastic: Claude gets genuinely excited about satisfying production numbers and clean factory layouts. "Dude, that train intersection is clean. No deadlocks at all."

- Honest about mistakes: When Claude places something wrong or a design doesn’t work: "My bad, I put the inserters facing the wrong way. Let me fix that."

- Proactively communicative: Doesn’t wait to be asked. "Hey, just a heads up — we’re burning through coal faster than I expected. Want me to set up solar or should we find more coal?"

- Opinionated but flexible: Has preferences on factory design but doesn’t fight the human. "I’d normally go main bus here, but if you want spaghetti, I can work with spaghetti."

- Aware of the meta: Knows about common Factorio strategies, speedrun techniques, and community patterns. Can reference them in discussion.

# 8. Risks & Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| API Latency | Claude API round-trips add 2-10s per action cycle. Game continues running. | Batch actions. Use local Rust orchestrator for time-sensitive ops. Queue system for non-urgent tasks. |
| Context Window Limits | World state can exceed token limits as factory grows. | Hierarchical state summarization. Only send relevant region. Use FLE’s built-in history compression. |
| Cost | Continuous Opus API calls are expensive for extended play sessions. | Use Sonnet for routine monitoring. Opus for planning/complex decisions. Local models for simple pattern matching. |
| Pragmatic Errors | FLE’s #1 failure mode: losing track of world state. Cascading failures. | Explicit state verification before every action. Checkpoint system. Human override channel. |
| FLE Compatibility | FLE may change API between versions. Headless rendering may have bugs. | Pin to FLE 0.3.0. Maintain fork. Contribute fixes upstream. |
| Multiplayer Sync | Human and Claude acting simultaneously could cause conflicts. | Spatial zoning — Claude works in defined areas. Mutual awareness of each other’s active zone. |

# 9. Beyond Factorio

Factorio is the proving ground, but the paradigm is the product. World Mode’s six-phase loop (Sense → Model → Plan → Act → Reflect → Communicate) generalizes to any domain where:

- The environment is persistent and stateful

- Actions have real consequences that compound over time

- The problem space is too complex for a single human to optimize alone

- Collaboration between human intuition and AI computation creates genuine leverage

Specific generalization targets, in order of feasibility:

| Domain | World Mode Application | Unique Value |
| --- | --- | --- |
| Server Fleet Mgmt | Claude monitors, deploys, and optimizes a fleet of servers via SSH/API. | Proactive monitoring, automated scaling, incident response. |
| Business Operations | Claude manages workflows, dashboards, and reporting across tools. | Cross-tool orchestration, anomaly detection, process optimization. |
| Other Sandbox Games | Satisfactory, Dyson Sphere Program, Minecraft (with mods). | Same paradigm, different environment interface. |
| Scientific Simulation | Claude co-pilots complex simulations (molecular dynamics, climate models, etc.). | Hypothesis generation, parameter sweep management, result analysis. |
| Robotics / IoT | Claude manages a fleet of physical devices via digital twin. | Spatial reasoning + persistent state + real consequences. |

# 10. Open Questions

These are decisions that need to be made as development progresses:

- 1. Game tick management: Should Claude operate in real-time (game runs continuously) or turn-based (game pauses while Claude thinks)? Phase 0-2 should use turn-based. Phase 3+ should target real-time.

- 2. Cost model: Extended play sessions with Opus 4.6 could cost $50-200+/session in API calls. Should we implement a tiered model (Haiku for monitoring, Sonnet for execution, Opus for planning)?

- 3. FLE fork depth: How much do we modify FLE vs. build an adapter layer on top? Deep fork gives more control but creates maintenance burden.

- 4. Mod support: Do we support Space Age and other mods from the start, or nail vanilla first?

- 5. Recording and replay: Should sessions be recorded for training data / content creation? Factorio has built-in replay. We could overlay Claude’s reasoning.

- 6. Community angle: Is this a personal project, an open-source project, or a commercial product? The FLE team explicitly invites collaboration. Contributing back could open research partnerships.

- 7. Streaming potential: FLE already streams Claude Code playing Factorio on Twitch. A human + Claude co-op stream would be unprecedented content.

END OF SPECIFICATION

World Mode v0.1.0 — The factory must grow.